# Test Plan Document for OpenCart Demo Website

## 1. Introduction

This Test Plan describes the strategy and scope for testing the OpenCart Demo website.

Since no formal requirements are provided, the existing system behavior will be treated as the baseline requirement.

## 2. Objectives

- Validate frontend functionalities

- Validate API endpoints

- Validate data integrity in the database

- Identify defects and ensure system stability

## 3. Scope

IN Scope:

- Frontend testing (UI, functional, cross-browser)

- API testing (authentication, products, cart, checkout)

- Database testing (CRUD, integrity, relationships)

OUT of Scope:

- Performance testing

- Security penetration testing

- Load testing

## 4. Test Approach

Manual testing, exploratory testing, API testing via Postman, and database validation using SQL queries.

## 5. Test Items

- OpenCart Frontend Website

- REST APIs

- MySQL Database

## 6. Test Types

Functional testing, smoke testing, regression, UI/UX, cross‑browser, validation testing, negative testing, DB testing.

## 7. Test Environment

Frontend URL: https://demo.opencart.com/

Browsers: Chrome, Firefox, Edge

Tools: Postman, MySQL Workbench, TestRail, Jira

## 8. Test Deliverables

- Test Plan

- Test Cases

- Test Execution Report

- Bug Reports

- API Test Collection

- Database Test Queries

- Traceability Matrix

## 9. Entry Criteria

- Test environment ready

- API accessible

- Database access provided

- Smoke tests passed

## 10. Exit Criteria

- All test cases executed

- All major bugs resolved

- No Severity‑1/2 defects open

- Test summary delivered

## 11. Risks & Mitigation

- No requirements → Use exploratory testing

- API undocumented → Analyze responses using browser network inspector

- Environment instability → Daily smoke tests

## 12. Roles & Responsibilities

QA Engineer – Test execution

QA Lead – Review and ensure coverage

Developer – Bug fixing

Product Owner – Approve results

## 13. Schedule

- Test Planning: 1 day

- Test Case Writing: 3–4 days

- Execution: 5–7 days

- Regression: 2 days

- Reporting: 1 day